## Slide 1: InfineX™ Website Development
Strengthened by the execution of InfineX’s land and expand business/sales strategy, InfineX is positioned to launch externally with a website to support customer satisfaction and success
JUSTIFICATION
Industry standard website is necessary to compete in the marketplace
brand awareness | leadership authority | customer requisite for engagement
PURPOSE
To create a high-quality, dynamic InfineX external/public website
establishes trust in the marketplace | generates brand awareness | leads to revenue growth
GOALS
Build InfineX brand awareness
Become an established industry leader for standard electronic components
Provide engineering design tool interaction for ease-of-use customer functionality
Generate leads and increase conversion rates
Support business revenue growth
Satisfy customer requisites of having InfineX information publicly and easily accessible
OBJECTIVES
PHASE I
Meet basic industry web requirements (parametric search, cross reference tool, technical documentation)
Integrate various media platforms (images, videos, PDFs/Excel, community links/blogs, social media, database platforms with filtering capabilities, site search capability)
Provide dynamic information to current/potential customers
Flexible content management system (maintenance flexibility)
Display content in an organized, structured, easy to navigate view
Fulfill user-friendly, customer-oriented expectations
Sample program functionality with shopping cart and fulfillment capabilities
Back-end form automated email functionality
Allow mobile friendly format capability
Encompass web analytics
Able to capture leads (login functionality/back-end forms)
Implement search engine optimization (SEO)
PHASE II
Ecommerce and fulfillment capability
Select language capability
Engineering design tool program (simulation database tools)
HIGH-LEVEL SCOPE REQUREMENTS
Website domain
Email domain
Multiple page creation with downloadable media platform content ability
Web database tools creation (parametric search and cross reference look-up)
Website back-end web analytics
Website secure login capabilities
Website shopping cart fulfilment center capabilities (used to request samples)
INFINEX DIFFERENTIATION
dominate the industry with a simple transactional website providing basic expected content
Essential InfineX awareness
Fundamental engineering resources at a high-degree of simplicity and ease-of-use
Downloadable data for easy decision making (data sheets and database platform tools: parametric search, cross reference tool)
Flexible content management system infrastructure
Sample program implementation
PROJECT
InfineX Website Development
InfineX Database Tools Development
Core Team Members |  | 
Executive Sponsor | Doug Britt | President IEI
Management Sponsor | Rajeev Chowdhry | Sr Director Business Transformation
InfineX Management Sponsor | Rene Rodriguez | Sr. Business Development
IT Support | Rodrigo Camargo | Sr. IT Program Manager
InfineX Technology Support | Hubert Bergner | Director Business Development
InfineX Marketing Support | Bridget Wilson | Marketing
Test Users | TBD; electronic design engineers and procurement/sourcing team representatives | 
Expected Completion
Phase I: ASAP
Phase II: based on budget/timeline